AltairGO Intelligence

Complete Technical Fix Guide + Mission Control Dashboard

Series A Pre-Launch Audit · March 2026

Overall Risk Score: 5 / 10   |   7 Critical Blockers   |   Estimated Fix Time: 3–4 days

# Table of Contents

Part 1 — Bug & Security Fix Register (Every issue, exact code fix)

Part 2 — Architecture Repairs (Database, Sessions, JWT, Rate Limiting)

Part 3 — Mission Control Dashboard — Full Specification & Code

Part 4 — Backend API Endpoints for Dashboard (Wiring Guide)

Part 5 — Engine Control Panel (Run any job from the UI)

Part 6 — Real-Time Data Strategy (No dummy data)

Part 7 — Implementation Roadmap (Week-by-week)

Part 8 — Production Deployment Checklist

# Part 1 — Bug & Security Fix Register

Every issue found in the codebase. Each item has a severity rating, affected file, exact BEFORE/AFTER code, and why it matters in production.

## 1.1 Issue Summary Table

| Severity | File | Problem | Root Cause | Fix Summary |
| --- | --- | --- | --- | --- |
| CRITICAL | database.py | DummyDBWrapper breaks Flask-Migrate — migrations never run | db.metadata / db.get_engine() do not exist | Replace with Flask-SQLAlchemy init_app() |
| CRITICAL | database.py | Hardcoded PostgreSQL password in fallback | Fallback URL altairgo:altairgo_dev_pass used if DATABASE_URL unset | Raise RuntimeError instead of fallback |
| CRITICAL | extensions.py | Rate limiter uses memory:// — 4x ineffective with Gunicorn workers | Each worker has own counter; no Redis coordination | Require REDIS_URL; raise if missing |
| CRITICAL | admin.py | No rate limit on /api/admin/verify-key — brute-forceable | Unlimited POST attempts, no throttle | Add @limiter.limit("10 per minute") |
| CRITICAL | trips.py | Module-level polish_itinerary_text() uses gemini-1.5-flash, no retries | GeminiService class (2.0-flash + retry) is never called in production | Wire GeminiService class; delete old function |
| CRITICAL | trips.py / orchestrator.py | VALIDATION_STRICT env var never reaches ItineraryValidator | Strict mode and auto-scaling budgets are dead code in production | Pass _is_truthy(os.getenv("VALIDATION_STRICT")) to validator |
| CRITICAL | app.py | No /health endpoint — Dockerfile HEALTHCHECK kills container in a loop | HEALTHCHECK CMD curl /health returns 404; container marked unhealthy | Add /health route checking DB + Redis |
| HIGH | auth.py | JWT tokens have 7-day expiry, no refresh endpoint, non-revocable | Stolen token valid for 7 days; no graceful renewal for clients | Add /auth/refresh, shorten access to 1h |
| HIGH | app.py | os.environ mutation inside create_app() breaks multi-worker safety | Gunicorn fork workers inherit mutated env; test config leaks to prod | Remove os.environ mutations; pass values directly |
| HIGH | orchestrator.py | HotelPrice / FlightRoute queries crash if tables not migrated yet | ProgrammingError: relation does not exist on first deploy | Wrap in try/except; gracefully return None |
| HIGH | engine/filter_engine.py | compatible_traveler_types stored as Python repr string, not JSON | String "couple" matches any dest containing the substring — wrong results | Parse with json.loads(); default [] on error |
| HIGH | engine/cluster_engine.py | Attractions with null h3_index_r7 all land in day_1 | Any attraction with missing GPS clusters into day 1; other days empty | Skip null h3_index attractions with warning log |
| HIGH | assembler.py | smart_insights and packing_tips always return empty arrays | Gemini polish never writes back these fields; users see blank panels | Merge polish response fields back into assembled result |
| MEDIUM | schemas.py | No minimum password length validation | Users can register with 1-character passwords | Add validate.Length(min=8, max=128) |
| MEDIUM | schemas.py | No duration >= 1 validation — division by zero in BudgetAllocator | duration=0 payload causes ZeroDivisionError → 500 to user | Add validate.Range(min=1, max=30) |
| MEDIUM | admin.py | create_access_token imported twice (module + inside function) | Signals hasty editing; harmless but reduces code clarity | Remove duplicate inner import |
| MEDIUM | app.py | _configure_logging uses mutable function attribute anti-pattern | _configured attribute is non-obvious; can cause double-init race | Use module-level _logging_configured = False |
| MEDIUM | .env.example | JWT_SECRET_KEY=change-me-in-dev (16 chars) fails the 32-char guard | Copying .env.example to .env causes RuntimeError on startup | Replace with 64-char placeholder instructions |
| LOW | engine/assembler.py | detect_theme() requires >=2 type matches; single-attraction days never match | Every day with 1 attraction shows "Explore & Discover" regardless of type | Lower threshold to >=1 |
| LOW | orchestrator.py | Metrics write failures (Redis down) propagate and crash itinerary generation | Redis blip kills entire generation; should be fire-and-forget | Wrap mark_status() calls in try/except |
| LOW | engine/* | Magic numbers hardcoded in 4 files (25 km/h, score >= 25, cap of 2) | Cannot tune without hunting through source files | Extract to engine/config.py constants file |
| LOW | gemini_service.py | destination_data[:3] silently drops destinations 4, 5, 6+ | User selects 5 destinations; itinerary only covers 3 with no warning | Use all destinations or log a warning when truncated |

## Fix 1 — Replace DummyDBWrapper with Flask-SQLAlchemy [CRITICAL]

File: backend/database.py and backend/app.py

Why this matters: Flask-Migrate (Alembic) calls db.metadata, db.get_engine(), and db.Model — none of which exist on DummyDBWrapper. Every "flask db migrate" and "flask db upgrade" command silently fails or crashes. Your production schema is never tracked, meaning schema drift between code and database is guaranteed after your first deployment.

### database.py — Replace the entire file

# BEFORE — DummyDBWrapper approach (broken with Flask-Migrate)

class DummyDBWrapper:

def __init__(self, engine, session):

self.engine = engine

self.session = session

db = DummyDBWrapper(engine, db_session)

# AFTER — Proper Flask-SQLAlchemy

from flask_sqlalchemy import SQLAlchemy

db = SQLAlchemy()

def configure_database(app, database_url: str):

"""Call this once from create_app() with the resolved URL."""

app.config["SQLALCHEMY_DATABASE_URI"] = database_url

app.config["SQLALCHEMY_TRACK_MODIFICATIONS"] = False

app.config["SQLALCHEMY_ENGINE_OPTIONS"] = {

"pool_pre_ping": True,

"pool_recycle": 300,

"connect_args": {}

if not database_url.startswith("sqlite")

else {"check_same_thread": False}

}

db.init_app(app)

Base = db.Model  # All models inherit from db.Model

def init_db(app):

"""Test-only. Production uses: flask db upgrade."""

if not app.config.get("TESTING"):

raise RuntimeError("init_db() is for tests only.")

with app.app_context():

db.create_all()

### app.py — Wire correctly

# In create_app(), replace:

database.configure_database(app.config["SQLALCHEMY_DATABASE_URI"])

Migrate(app, database.db)

# With:

database.configure_database(app, app.config["SQLALCHEMY_DATABASE_URI"])

Migrate(app, database.db)  # Now works correctly

## Fix 2 — Remove Hardcoded Database Credentials [CRITICAL]

File: backend/database.py lines 28-32

Why this matters: The fallback URL "postgresql://altairgo:altairgo_dev_pass@localhost:5432/altairgo" will be used silently if DATABASE_URL is not set. In production, this either connects to the wrong database or exposes credentials that were committed to source control.

| ❌ BEFORE else: DATABASE_URL = "postgresql://altairgo: altairgo_dev_pass@localhost:5432/altairgo" | ✅ AFTER else: raise RuntimeError( "DATABASE_URL env var is required.\n" "Set it in backend/.env" ) |
| --- | --- |

## Fix 3 — Fix Rate Limiter to Use Redis [CRITICAL]

File: backend/extensions.py

Why this matters: memory:// storage means each Gunicorn worker process has its own independent counter. With 4 workers, the actual effective limit for a single IP is 4 × 5 = 20 itinerary requests per minute instead of 5. One motivated person can exhaust your entire Gemini API quota.

| ❌ BEFORE limiter = Limiter( key_func=get_remote_address, default_limits=[], storage_uri=os.getenv( "RATE_LIMIT_STORAGE_URL", os.getenv("REDIS_URL", "memory://") ), ) | ✅ AFTER _redis_url = os.getenv("REDIS_URL") if not _redis_url: raise RuntimeError( "REDIS_URL is required for rate " "limiting across workers." ) limiter = Limiter( key_func=get_remote_address, default_limits=[], storage_uri=_redis_url, ) |
| --- | --- |

## Fix 4 — Rate Limit Admin Verify Endpoint [CRITICAL]

File: backend/routes/admin.py

Why this matters: Without any rate limit, an automated script can try thousands of admin keys per second. The ADMIN_ACCESS_KEY is a single shared secret with no complexity requirements.

| ❌ BEFORE @admin_bp.route( '/api/admin/verify-key', methods=['POST'] ) def verify_key(): | ✅ AFTER from backend.extensions import limiter @admin_bp.route( '/api/admin/verify-key', methods=['POST'] ) @limiter.limit("10 per minute; 50 per hour") def verify_key(): |
| --- | --- |

## Fix 5 — Wire GeminiService Class in trips.py [CRITICAL]

File: backend/routes/trips.py and backend/services/gemini_service.py

Why this matters: The module-level polish_itinerary_text() function uses gemini-1.5-flash (old model) with no retry logic and no fallback. The GeminiService class was built with gemini-2.0-flash, 3-retry logic, and fallback to gemini-2.0-flash-lite. Production is running on the old path.

| ❌ BEFORE # trips.py — using old module function from backend.services import gemini_service ... polished = gemini_service.polish_itinerary_text( assembled, user_prefs ) | ✅ AFTER # trips.py — using correct class from backend.services.gemini_service import ( GeminiService ) GEMINI_SERVICE = GeminiService( api_key=os.getenv("GEMINI_API_KEY") ) ... polished = GEMINI_SERVICE.polish_itinerary_text( assembled, user_prefs ) |
| --- | --- |

Then delete the module-level polish_itinerary_text() function from gemini_service.py. Also delete the GEMINI_URL constant pointing to gemini-1.5-flash at the top of the file.

## Fix 6 — Wire VALIDATION_STRICT to ItineraryValidator [CRITICAL]

File: backend/engine/orchestrator.py

Why this matters: The auto-scale budget correction in ItineraryValidator is the main validation feature. The env var is read but never passed, so every over-budget itinerary is logged as an error but never fixed. Users receive itineraries that cost more than they specified.

| ❌ BEFORE # orchestrator.py — strict never set validator = ItineraryValidator(strict=False) result = validator.validate( assembled, request_data["budget"] ) | ✅ AFTER # orchestrator.py — wired correctly import os strict = _is_truthy( os.getenv("VALIDATION_STRICT", "false") ) validator = ItineraryValidator(strict=strict) result = validator.validate( assembled, request_data["budget"] ) |
| --- | --- |

## Fix 7 — Add /health Endpoint [CRITICAL]

File: backend/app.py (add after blueprint registration)

Why this matters: The Dockerfile HEALTHCHECK uses curl /health. Without this endpoint, the container health check returns 404, the container is immediately marked unhealthy, and Kubernetes/ECS will restart it in a loop — taking the backend offline within minutes of deployment.

# Add to app.py, after all blueprint registrations

@app.route("/health")

def health():

checks = {"status": "ok", "db": "unknown", "redis": "unknown"}

try:

db.session.execute(text("SELECT 1"))

checks["db"] = "ok"

except Exception as e:

checks["db"] = f"error: {e}"

checks["status"] = "degraded"

try:

r = redis.from_url(app.config["REDIS_URL"])

r.ping()

checks["redis"] = "ok"

except Exception as e:

checks["redis"] = f"error: {e}"

checks["status"] = "degraded"

code = 200 if checks["status"] == "ok" else 503

return jsonify(checks), code

## Fix 8 — JWT Refresh Endpoint + Short Expiry [HIGH]

File: backend/routes/auth.py and backend/app.py

Why this matters: 7-day tokens cannot be revoked. If a user's token is stolen via XSS or log leakage, the attacker has 7 days of access. Also, frontend clients have no way to silently renew — after 7 days they get hard 401 errors requiring a full re-login.

# app.py — add to create_app() config section

from datetime import timedelta

app.config["JWT_ACCESS_TOKEN_EXPIRES"] = timedelta(hours=1)

app.config["JWT_REFRESH_TOKEN_EXPIRES"] = timedelta(days=30)

# auth.py — update login to return both tokens

from flask_jwt_extended import (

create_access_token, create_refresh_token,

jwt_required, get_jwt_identity

)

@auth_bp.route("/login", methods=["POST"])

def login():

...

access = create_access_token(identity=str(user.id))

refresh = create_refresh_token(identity=str(user.id))

return jsonify({

"token": access,

"refresh_token": refresh,

"user": {...}

}), 200

@auth_bp.route("/refresh", methods=["POST"])

@jwt_required(refresh=True)

def refresh():

user_id = get_jwt_identity()

new_token = create_access_token(identity=user_id)

return jsonify({"token": new_token}), 200

## Fix 9 — Fix ClusterEngine Null h3_index_r7 Bug [HIGH]

File: backend/engine/cluster_engine.py

Why this matters: After OSM ingestion, many attractions have NULL coordinates or 0,0 GPS values. All of them get assigned to the same cluster key (None), which collapses into day_1. A 7-day itinerary might have 10 activities on day 1 and nothing on days 2-7.

| ❌ BEFORE # No null check — all null h3 attractions # land in the same bucket for attraction in attractions: key = attraction.h3_index_r7 buckets[key].append(attraction) | ✅ AFTER # Skip attractions without valid coords for attraction in attractions: key = attraction.h3_index_r7 if not key: # None or empty string log.warning( "Skipping attraction with null h3", id=attraction.id, name=getattr(attraction, "name", "?") ) continue buckets[key].append(attraction) |
| --- | --- |

## Fix 10 — Fix traveler_type JSON Deserialisation in FilterEngine [HIGH]

File: backend/engine/filter_engine.py

Why this matters: The enrich_destinations.py script stores compatible_traveler_types as a Python repr string like "['solo', 'couple']" instead of valid JSON. FilterEngine's "couple" in compatible_traveler_types check then does substring matching on a string — "solo_male" accidentally matches because the string contains "solo". Wrong attractions get included.

| ❌ BEFORE # Direct membership test on raw field if traveler_type not in \ attraction.compatible_traveler_types: return False | ✅ AFTER # Parse defensively first import json raw = attraction.compatible_traveler_types if isinstance(raw, str): try: compatible = json.loads(raw) except (json.JSONDecodeError, ValueError): compatible = [] # corrupt → no restriction elif isinstance(raw, list): compatible = raw else: compatible = [] if compatible and traveler_type not in compatible: return False |
| --- | --- |

## Fix 11 — Populate smart_insights and packing_tips [HIGH]

File: backend/engine/orchestrator.py

Why this matters: Assembler.assemble() always returns empty lists for smart_insights and packing_tips. Gemini polish generates them but the orchestrator never merges them back into the result. Users see blank panels on the frontend.

# In orchestrator.py, after the Gemini polish step:

polished = self.gemini.polish_itinerary_text(

assembled, user_prefs

)

# Merge AI-generated narrative fields back

if isinstance(polished, dict):

assembled["smart_insights"] = (

polished.get("smart_insights") or []

)

assembled["packing_tips"] = (

polished.get("packing_tips") or []

)

# Merge enriched activity descriptions

for i, day in enumerate(assembled.get("itinerary", [])):

polished_day = (polished.get("itinerary") or [])[i:i+1]

if polished_day:

for key in ["description","why_this_fits","local_secret"]:

if key in polished_day[0]:

day[key] = polished_day[0][key]

## Fix 12 — Guard HotelPrice / FlightRoute Queries [HIGH]

File: backend/engine/orchestrator.py

Why this matters: If the database has been freshly migrated without running the price sync job, HotelPrice and FlightRoute tables exist but are empty — or on the first deployment before migrations run, the table may not exist at all. This crashes itinerary generation with a 500 error.

| ❌ BEFORE # No guard — crashes if table missing hotel = self.db.query(HotelPrice) .filter_by( destination_id=primary_dest.id, category=tier ).first() | ✅ AFTER # Graceful fallback try: hotel = self.db.query(HotelPrice)\ .filter_by( destination_id=primary_dest.id, category=tier ).order_by( HotelPrice.last_synced.desc() ).first() except Exception as exc: log.warning("HotelPrice query failed", error=str(exc)) hotel = None |
| --- | --- |

## Fix 13 — Add Password & Duration Validation [MEDIUM]

File: backend/schemas.py

# In RegisterSchema — add length validation

from marshmallow import validate

class RegisterSchema(Schema):

name = fields.Str(required=True,

validate=validate.Length(min=1, max=100))

email = fields.Email(required=True)

password = fields.Str(required=True,

validate=validate.Length(min=8, max=128))

# In GenerateItinerarySchema — prevent division by zero

class GenerateItinerarySchema(Schema):

duration = fields.Int(required=True,

validate=validate.Range(min=1, max=30))

budget = fields.Int(required=True,

validate=validate.Range(min=100))

## Fix 14 — Guard Metrics Writes So Redis Blip Does Not Kill Generation [MEDIUM]

File: backend/engine/orchestrator.py — wrap every call to mark_status()

# BEFORE — Redis failure crashes generation

mark_status("agent", "memory", "ok", {...})

# AFTER — fire-and-forget

try:

mark_status("agent", "memory", "ok", {...})

except Exception as metrics_err:

log.warning("metrics_write_failed",

error=str(metrics_err))

## Fix 15 — Fix .env.example with Valid Placeholder Values [MEDIUM]

File: backend/.env.example

Current JWT_SECRET_KEY=change-me-in-dev (16 chars) fails the 32-char guard in _validate_jwt_secret(). Anyone who copies .env.example to .env cannot start the app.

# CORRECT .env.example

DATABASE_URL=postgresql://altairgo:CHANGE_ME@localhost:5432/altairgo

REDIS_URL=redis://localhost:6379/0

# Generate with: python -c "import secrets; print(secrets.token_hex(32))"

JWT_SECRET_KEY=REPLACE_WITH_64_CHAR_HEX_FROM_COMMAND_ABOVE

ADMIN_ACCESS_KEY=REPLACE_WITH_STRONG_RANDOM_KEY

GEMINI_API_KEY=

PEXELS_API_KEY=

VALIDATION_STRICT=true

ALLOWED_ORIGINS=https://yourdomain.com,http://localhost:5173

## Fix 16 — Lower detect_theme Threshold to 1 [LOW]

File: backend/engine/assembler.py

| ❌ BEFORE # Requires 2 matching types return best_match \ if best_overlap >= 2 \ else "Explore & Discover" | ✅ AFTER # Works with even a single attraction return best_match \ if best_overlap >= 1 \ else "Explore & Discover" |
| --- | --- |

# Part 2 — Architecture Repairs

## 2.1 Celery Beat High Availability — Prevent Silent Job Failures

File: backend/celery_config.py and requirements.txt

The current Celery Beat process stores the schedule in memory. If it crashes, all 9 scheduled jobs (OSM ingestion, price sync, cache warming etc.) stop running silently — no alert, no retry. Add celery-redbeat to store the schedule in Redis so it survives crashes.

# Install

pip install celery-redbeat

# celery_config.py — add to conf.update()

celery_app.conf.beat_scheduler = "redbeat.RedBeatScheduler"

celery_app.conf.redbeat_redis_url = os.getenv("REDIS_URL")

celery_app.conf.result_expires = 3600  # 1 hour

## 2.2 Docker — Add .dockerignore to Prevent Secret Leakage

Without .dockerignore, the COPY . . instruction in your Dockerfile copies .env, __pycache__, and test fixtures into the Docker image. Anyone who pulls your image can extract your secrets.

Create file: .dockerignore in project root:

.env

.env.*

__pycache__/

*.pyc

*.pyo

.pytest_cache/

node_modules/

dummy-frontend/node_modules/

.git/

dist/

build/

*.egg-info/

backend/tests/

## 2.3 GitHub Actions CI Pipeline

Create file: .github/workflows/ci.yml

name: CI

on: [push, pull_request]

jobs:

test:

runs-on: ubuntu-latest

services:

postgres:

image: postgis/postgis:15-3.3

env:

POSTGRES_USER: altairgo

POSTGRES_PASSWORD: testpass

POSTGRES_DB: altairgo_test

redis:

image: redis:7

steps:

- uses: actions/checkout@v4

- uses: actions/setup-python@v5

with: { python-version: "3.11" }

- run: pip install -r backend/requirements.txt

- run: |

export TESTING=true

export JWT_SECRET_KEY=test-secret-key-altairgo-ci-minimum-32

export ADMIN_ACCESS_KEY=test-admin-key-2026

pytest backend/tests/ -v --tb=short

## 2.4 Gunicorn Configuration for Production

Create file: gunicorn.conf.py in project root:

workers = 4

worker_class = "gevent"  # async workers

bind = "0.0.0.0:5000"

timeout = 120   # Gemini calls can take 15s

graceful_timeout = 30

keepalive = 5

access_logfile = "-"   # stdout for Docker

error_logfile = "-"

loglevel = "info"

Install gevent: pip install gevent

# Part 3 — Mission Control Dashboard — Full Specification

This is the complete spec for a real, working dashboard that gives you full control over the AltairGO engine. No dummy data. Every panel reads from the live database and Redis. Every button triggers a real backend action.

Design Philosophy Every metric is real — pulled from PostgreSQL + Redis in real time. Every button does something — no decorative UI. Each action calls a live backend endpoint. Non-technical friendly — plain language labels, no terminal commands needed. Always current — the summary panel auto-refreshes every 30 seconds. Live feed — the pipeline event stream updates in real time via Server-Sent Events.

## 3.1 Dashboard Panels — What Each One Shows

### Panel 1: System Status Bar (Top of page, always visible)

Shows the health of the 3 core services at a glance. Green dot = healthy, Red dot = problem.

Data source: GET /health endpoint — checks live DB + Redis connection.

- Database: Connected / Error — real connection test using SELECT 1

- Redis: Connected / Error — real PING test

- Celery: Active / Idle / Offline — reads from Redis key celery:worker:last_seen

- Last updated timestamp — so you know data is not stale

### Panel 2: AI Engine Metrics (Left column)

Shows Gemini API usage for today. Data resets at midnight IST.

- Gemini calls today — from Redis key gemini:calls:today

- Gemini errors today — from Redis key gemini:errors:today

- Error rate % — calculated: errors / max(calls, 1) × 100

- Estimated cost today (INR) — calls × avg tokens × per-token price

- Cache hit rate % — hits / (hits + misses) from cache:hits:today and cache:misses:today

- Avg generation time (ms) — from Redis key metrics:avg_gen_ms

### Panel 3: App Stats (Right column)

Live counts from PostgreSQL.

- Total users registered — COUNT from user table

- Total trips generated — COUNT from trip table

- Total destinations in engine — COUNT from destination table

- Pending destination requests — requests awaiting your approval

- Trips generated today — trips with created_at >= today midnight

- Signals recorded today — user behaviour events (swaps, saves, etc.)

### Panel 4: Pipeline Event Stream (Full-width, live)

Every itinerary generation appears here in real time as it happens. No page refresh needed. Powered by Server-Sent Events (SSE) from /api/ops/live-metrics.

- City name being planned

- Trip style (budget / mid / luxury)

- Number of days

- Generation time in milliseconds

- Which engine phases ran (Filter → Cluster → Budget → Route → Assemble → Polish)

- Whether result was served from cache or freshly generated

### Panel 5: Job Control Centre — Engine Jobs

Run any background job with one click. You do not need to open a terminal. Each button calls a real backend endpoint that triggers the Celery task.

| Job Name | What It Does | When to Run | Button |
| --- | --- | --- | --- |
| OSM Data Fetch | Downloads attractions from OpenStreetMap for all your destinations. This is what feeds the engine with real places to visit. | Weekly / after adding a new city | Run Now |
| Enrich Attractions | Fetches images, descriptions, and Wikidata info for every attraction. Makes them look polished in itineraries. | After OSM fetch | Run Now |
| Score Attractions | Calculates popularity scores based on OSM data quality, Wikidata links, and user signals. Better scores = better day-1 picks. | Monthly | Run Now |
| Sync Prices | Updates hotel prices, flight route estimates, and activity costs from pricing partners. | Daily (auto) / on demand | Run Now |
| Warm Cache | Pre-generates itineraries for the 7 most popular cities × 4 trip styles so users get instant results. | Nightly (auto) / before launch | Run Now |
| Validate Destinations | AI reviews all pending destination requests and auto-approves ones that meet quality standards. | Daily (auto) / after new requests | Run Now |
| Score Trip Quality | Reviews all saved trips and assigns quality scores used to improve future generation. | Daily (auto) | Run Now |
| Affiliate Health Check | Tests all booking affiliate links to make sure they are not broken. Flags dead links. | Every 6 hours (auto) | Run Now |
| Update Behaviour Scores | Processes user interaction signals (swaps, saves, removes) to update attraction popularity. | Daily (auto) | Run Now |

### Panel 6: Job Run History

Shows the last run time and result for every background job. Green = success, Red = failed, Grey = never run.

- Job name and type (Celery task vs Agent)

- Last run timestamp in IST

- Status: success / failed / running / never run

- Result summary (e.g. "Warmed 28 itineraries", "OSM: 142 attractions ingested for Jaipur")

### Panel 7: Destination Management

Full CRUD for destinations — no terminal needed.

- Browse all destinations with search and filter

- Edit any destination field inline (name, description, budget, rating, tags)

- Approve or reject pending destination requests from users with one click

- View attractions count per destination

- Manually trigger OSM ingestion for a specific city

### Panel 8: User & Trip Management

View registered users and all generated trips.

- User list with registration date and trip count

- Trip list with destination, budget, duration, style, and quality score

- View full itinerary JSON for any trip

- Delete trips if needed

### Panel 9: Affiliate Revenue Tracker

Shows booking click data and estimated revenue.

- Clicks today / this week / this month

- Estimated revenue (INR) by partner (MakeMyTrip, Booking.com)

- Breakdown by link type (flight, hotel, activity)

- Health status of each affiliate partner link

# Part 4 — Backend API Endpoints for Dashboard

These are all the endpoints the dashboard frontend needs. Some already exist. Some need to be added. Each entry shows the method, URL, auth required, what it returns, and whether it exists yet.

| Method | Endpoint | Auth | Returns | Status |
| --- | --- | --- | --- | --- |
| GET | /health | None | DB status, Redis status, Celery status | ✅ ADD NOW |
| GET | /api/ops/summary | Admin | All dashboard panel data in one call | ✅ EXISTS |
| GET | /api/ops/live-metrics | Admin | SSE stream of pipeline events | ✅ EXISTS |
| POST | /api/ops/trigger-job | Admin | Triggers a named Celery task | ⚠️ ADD NOW |
| GET | /api/ops/job-status/:name | Admin | Last run time, status, result for a job | ⚠️ ADD NOW |
| GET | /api/admin/stats | Admin | User/trip/destination counts | ✅ EXISTS |
| GET | /api/admin/destinations | Admin | Paginated destination list | ✅ EXISTS |
| PUT | /api/admin/destinations/:id | Admin | Update destination fields | ✅ EXISTS |
| DELETE | /api/admin/destinations/:id | Admin | Delete destination | ✅ EXISTS |
| GET | /api/admin/requests | Admin | Pending destination requests | ✅ EXISTS |
| POST | /api/admin/requests/:id/approve | Admin | Approve request | ✅ EXISTS |
| POST | /api/admin/requests/:id/reject | Admin | Reject request | ✅ EXISTS |
| GET | /api/admin/users | Admin | Paginated user list | ✅ EXISTS |
| GET | /api/admin/trips | Admin | Paginated trip list with quality score | ✅ EXISTS |
| GET | /api/admin/affiliate-stats | Admin | Clicks, revenue, breakdown | ✅ EXISTS |
| POST | /api/ops/trigger-osm/:city | Admin | Trigger OSM ingestion for specific city | ⚠️ ADD NOW |
| POST | /api/admin/verify-key | None | Validate admin key, return JWT | ✅ EXISTS |

## 4.1 New Endpoint — POST /api/ops/trigger-job

This is the most important new endpoint. It powers the "Run Now" button for every job in the Job Control Centre.

# Add to backend/routes/dashboard.py

JOB_MAP = {

"osm_ingestion":         "backend.celery_tasks.run_osm_ingestion",

"enrichment":            "backend.celery_tasks.run_enrichment",

"scoring":               "backend.celery_tasks.run_scoring",

"price_sync":            "backend.celery_tasks.run_price_sync",

"score_update":          "backend.celery_tasks.run_score_update",

"destination_validation":"backend.celery_tasks.run_destination_validation",

"cache_warm":            "backend.celery_tasks.run_cache_warm",

"affiliate_health":      "backend.celery_tasks.run_affiliate_health",

"quality_scoring":       "backend.celery_tasks.run_quality_scoring",

}

@dashboard_bp.route("/api/ops/trigger-job", methods=["POST"])

@require_admin

@limiter.limit("5 per minute")

def trigger_job():

data = request.get_json() or {}

job_name = data.get("job")

if job_name not in JOB_MAP:

return jsonify({"error": f"Unknown job: {job_name}",

"valid_jobs": list(JOB_MAP)}), 400

task_path = JOB_MAP[job_name]

module_path, task_name = task_path.rsplit(".", 1)

import importlib

module = importlib.import_module(module_path)

task = getattr(module, task_name)

task.delay()  # fire async via Celery

mark_status("job_trigger", job_name, "queued", {

"triggered_at": datetime.utcnow().isoformat()

})

return jsonify({

"message": f"Job {job_name} has been queued.",

"job": job_name

}), 202

## 4.2 New Endpoint — GET /api/ops/job-status/:job_name

@dashboard_bp.route("/api/ops/job-status/<job_name>", methods=["GET"])

@require_admin

def job_status(job_name):

client = get_metrics_redis()

if not client:

return jsonify({"error": "Redis unavailable"}), 503

return jsonify({

"job": job_name,

"last_run": get_metric(f"celery:{job_name}:last_run"),

"status": get_metric(f"celery:{job_name}:last_status",

default="never_run"),

"result": _metric_json(f"celery:{job_name}:last_result"),

}), 200

# Part 5 — Engine Control Panel

These are all the engine parameters you can tune from the dashboard without touching any code. Each setting has a UI control that calls a backend endpoint to update the value in Redis (or environment variables for persistent changes).

## 5.1 Engine Tuning Controls

| Setting Name | Current Value Source | Control Type | Effect on Engine |
| --- | --- | --- | --- |
| Popularity Score Floor | Engine constant (25) | Number slider 0–100 | FilterEngine filters out attractions below this score. Lower = more results but lower quality. Start at 25. |
| Max Activities Per Day | Engine constant (6) | Number input 3–10 | ClusterEngine caps each day at this number. 5 is comfortable for most travelers. |
| Seasonal Score Gate | Engine constant (40) | Number slider 0–100 | FilterEngine skips attractions scoring below this for the travel month. Higher = more seasonal accuracy. |
| Budget Validation Strict Mode | Env: VALIDATION_STRICT | Toggle ON/OFF | When ON, itineraries over budget are auto-scaled. When OFF, over-budget is logged but not fixed. |
| Gemini Polish Enabled | Redis: gemini:polish:enabled | Toggle ON/OFF | When OFF, the deterministic engine output is returned directly without Gemini text polish. Faster but less polished descriptions. |
| Cache TTL — Full Trip (hours) | Redis config (72h default) | Number input 1–168 | How long a cached itinerary is reused before regenerating. 72h is a good balance of freshness vs API cost. |
| Cache TTL — Gemini Polish (days) | Redis config (30d default) | Number input 1–90 | Gemini polish results are expensive. 30 days is appropriate since descriptions do not change often. |
| Max Destinations in Prompt | Code constant (3) | Number input 1–10 | How many destination records are injected into the Gemini prompt. More = better context but more tokens. |
| Traveler Type Matching | FilterEngine logic | Toggle strict/relaxed | Strict: only attractions matching the exact traveler type. Relaxed: includes attractions with no type restriction. |
| Price Sync Partners | Config | Checkbox list | Select which pricing partners (MakeMyTrip, Booking.com) are active for the current price sync job. |

## 5.2 New Endpoint — POST /api/ops/engine-config

This endpoint lets the dashboard update engine tuning parameters live without restarting the server.

# Add to backend/routes/dashboard.py

REDIS_ENGINE_KEYS = {

"popularity_floor": ("engine:config:popularity_floor", int),

"max_activities_per_day": ("engine:config:max_activities_per_day", int),

"seasonal_gate": ("engine:config:seasonal_gate", int),

"validation_strict": ("engine:config:validation_strict", str),

"gemini_polish_enabled": ("engine:config:gemini_polish", str),

"cache_ttl_trip_hours": ("engine:config:cache_ttl_trip", int),

}

@dashboard_bp.route("/api/ops/engine-config", methods=["GET", "POST"])

@require_admin

def engine_config():

client = get_metrics_redis()

if request.method == "GET":

config = {}

for key, (redis_key, cast) in REDIS_ENGINE_KEYS.items():

val = client.get(redis_key) if client else None

config[key] = cast(val) if val else None

return jsonify(config), 200

data = request.get_json() or {}

updated = {}

for key, value in data.items():

if key in REDIS_ENGINE_KEYS:

redis_key, _ = REDIS_ENGINE_KEYS[key]

client.set(redis_key, str(value))

updated[key] = value

return jsonify({"updated": updated}), 200

Then update FilterEngine, ClusterEngine, and BudgetAllocator to read from Redis keys first, fall back to hardcoded constants:

# In filter_engine.py

import redis, os

def _get_config(key: str, default: int) -> int:

try:

r = redis.from_url(os.getenv("REDIS_URL", "redis://localhost:6379"))

val = r.get(f"engine:config:{key}")

return int(val) if val else default

except Exception:

return default

POPULARITY_FLOOR = lambda: _get_config("popularity_floor", 25)

# Part 6 — Real-Time Data Strategy

Every number on the dashboard should be real. This section specifies exactly where each metric comes from and how to make sure it is being recorded correctly.

## 6.1 Metrics Currently Being Written (Already Working)

- gemini:calls:today — incremented in GeminiService after each API call

- gemini:errors:today — incremented in GeminiService on API failure

- cache:hits:today — incremented in CacheService on cache hit

- cache:misses:today — incremented in CacheService on cache miss

- pipeline:metrics Redis stream — written by orchestrator after each generation

- celery:{task}:last_run, celery:{task}:last_status — written by _run_and_record() in celery_tasks.py

- agent:{agent}:last_run, agent:{agent}:last_status — written by mark_status() in orchestrator.py

## 6.2 Metrics That Need to Be Added

- metrics:avg_gen_ms — currently set but calculated over all time; should be rolling 24h average. Fix: store last 100 generation times in a Redis list, calculate avg on read.

- metrics:p95_gen_ms — not currently written. Fix: store sorted generation times per day, calculate p95 on read.

- gemini:tokens:today — GeminiService does not count tokens yet. Fix: parse "usageMetadata.totalTokenCount" from Gemini API response and store in Redis.

- celery:worker:last_seen — Celery workers do not ping Redis. Fix: add a @task_postrun_handler that writes the timestamp.

## 6.3 Add Token Counting to GeminiService

# In gemini_service.py — after successful API call

response_data = resp.json()

# Count tokens if available in response

usage = response_data.get("usageMetadata", {})

total_tokens = usage.get("totalTokenCount", 0)

if total_tokens > 0:

try:

r = redis.from_url(os.getenv("REDIS_URL"))

r.incrby("gemini:tokens:today", total_tokens)

r.expire("gemini:tokens:today", 86400)

except Exception:

pass  # metrics failure never kills generation

## 6.4 Add Rolling Average for Generation Time

# In metrics_service.py — add this function

def record_generation_time(ms: int):

"""Store last 200 gen times; update rolling average."""

try:

r = _get_redis()

r.lpush("metrics:gen_times", ms)

r.ltrim("metrics:gen_times", 0, 199)  # keep last 200

times = [int(t) for t in r.lrange("metrics:gen_times", 0, -1)]

avg = sum(times) // len(times)

sorted_times = sorted(times)

p95_idx = int(len(sorted_times) * 0.95)

p95 = sorted_times[min(p95_idx, len(sorted_times)-1)]

r.set("metrics:avg_gen_ms", avg)

r.set("metrics:p95_gen_ms", p95)

except Exception:

pass

## 6.5 Dashboard Auto-Refresh Strategy

The dashboard uses two data patterns to stay current without hammering the server:

- Summary data (counts, totals, job statuses) — polled every 30 seconds via GET /api/ops/summary. This is a single fast endpoint that aggregates all panel data.

- Live pipeline events — streamed in real time via SSE from GET /api/ops/live-metrics. The browser keeps a persistent connection open; new events appear instantly.

- Job run status — polled every 5 seconds while a job is running (detected by status = "running"), then falls back to 30-second polling.

# Part 7 — Implementation Roadmap

Week-by-week plan. Ordered by impact. Complete all CRITICAL items in Day 1-2 before anything else.

| Phase | Tasks | Priority |
| --- | --- | --- |
| Day 1 | • Fix 1: Replace DummyDBWrapper with Flask-SQLAlchemy • Fix 2: Remove hardcoded database credentials • Fix 3: Move rate limiter to Redis storage • Fix 4: Add rate limit to /api/admin/verify-key • Fix 7: Add /health endpoint (DB + Redis check) • Add .dockerignore file to prevent secret leakage | CRITICAL |
| Day 2 | • Fix 5: Wire GeminiService class in trips.py; delete module-level function • Fix 6: Wire VALIDATION_STRICT to ItineraryValidator in orchestrator.py • Fix 8: Add JWT refresh endpoint; shorten access token to 1 hour • Fix 9: Guard null h3_index_r7 in ClusterEngine • Fix 10: Fix traveler_type JSON deserialisation in FilterEngine • Fix 11: Merge smart_insights and packing_tips from Gemini polish | CRITICAL |
| Day 3 | • Fix 12: Guard HotelPrice/FlightRoute queries in orchestrator.py • Fix 13: Add password length and duration range validation to schemas.py • Fix 14: Wrap all mark_status() calls in try/except in orchestrator.py • Fix 15: Update .env.example with valid placeholder values • Fix 16: Lower detect_theme threshold to 1 in assembler.py • Add celery-redbeat for Celery Beat HA | HIGH |
| Day 4 | • Add POST /api/ops/trigger-job endpoint with JOB_MAP • Add GET /api/ops/job-status/:name endpoint • Add POST /api/ops/engine-config GET/POST endpoint • Add rolling average metrics (record_generation_time()) • Add token counting to GeminiService • Add gunicorn.conf.py with gevent workers | HIGH |
| Week 2 | • Build full Mission Control dashboard React frontend (all 9 panels) • Wire all Run Now buttons to /api/ops/trigger-job • Wire Engine Config panel to /api/ops/engine-config • Set up GitHub Actions CI pipeline • Run OSM ingestion for top 10 cities; verify attractions are stored | MEDIUM |
| Week 3 | • Run full data pipeline: OSM → Enrich → Score → Warm Cache • Add POST /api/ops/trigger-osm/:city for city-level OSM control • Add trip quality scoring display in Trip Management panel • Test all Celery tasks end-to-end with real Redis/Postgres • Smoke test itinerary generation with real data | MEDIUM |
| Week 4 | • Production deployment to Railway (backend) + Vercel (frontend) • Set up staging environment that mirrors production • Final security review: no .env in Docker image, no hardcoded secrets • Load test: simulate 10 concurrent itinerary generations • Document all environment variables and deployment steps | LOW |

# Part 8 — Production Deployment Checklist

Run through every item in this list before going live. All items must be checked or the deployment carries known risk.

## 8.1 Security Checklist

- [ ] DATABASE_URL contains a strong password, not altairgo_dev_pass

- [ ] JWT_SECRET_KEY is 64+ character random hex (use secrets.token_hex(32))

- [ ] ADMIN_ACCESS_KEY is a strong random string, not change-me-in-dev

- [ ] GEMINI_API_KEY is set from Google AI Studio, not empty

- [ ] ALLOWED_ORIGINS is set to your exact production domain (not *)

- [ ] .env file is NOT in the Docker image (verify with docker run cat /.env returns error)

- [ ] Rate limiter is using Redis, not memory (check REDIS_URL is set)

- [ ] /api/admin/* endpoints reject requests without X-Admin-Key header

- [ ] /health endpoint returns 200 and {"status": "ok"}

## 8.2 Database Checklist

- [ ] Run: flask db upgrade — all migrations applied successfully

- [ ] Run: SELECT COUNT(*) FROM destination — returns > 0 (data exists)

- [ ] Run: SELECT COUNT(*) FROM attraction — returns > 0 (OSM ingestion ran)

- [ ] Run: SELECT COUNT(*) FROM attraction WHERE h3_index_r7 IS NOT NULL — majority should have valid h3

- [ ] HotelPrice table exists (even if empty — the query guard will handle empty)

- [ ] FlightRoute table exists (even if empty)

## 8.3 Celery Checklist

- [ ] Celery worker is running: celery -A backend.celery_config:celery_app worker

- [ ] Celery beat is running: celery -A backend.celery_config:celery_app beat

- [ ] Redis is accessible from Celery workers (same REDIS_URL)

- [ ] Run one manual job from dashboard to confirm end-to-end: trigger price_sync

- [ ] After 5 minutes, check job status shows success not never_run

## 8.4 Engine Checklist

- [ ] Generate a test itinerary for Jaipur, 3 days, budget style — should return 200 with full itinerary

- [ ] Verify smart_insights array is NOT empty in the response

- [ ] Verify packing_tips array is NOT empty in the response

- [ ] Set VALIDATION_STRICT=true and test with a budget lower than expected cost — verify auto-scaling activates

- [ ] Run cache warm job — check Redis has keys like trip:cache:*

- [ ] Second generation for same parameters should be significantly faster (cache hit)

## 8.5 Dashboard Checklist

- [ ] Login with admin key succeeds and returns JWT token

- [ ] Summary panel shows real counts (not zeros or errors)

- [ ] SSE live-metrics stream connects and shows heartbeat

- [ ] Trigger OSM ingestion job — button shows queued, then status updates to success

- [ ] Job history shows last run time for at least one job

- [ ] Destination management loads and allows editing

# Final Assessment

Verdict After Deep Audit Risk Score: 5/10 — Do not ship in current state. Ship after Day 1-2 fixes. Effort to fix all blockers: 3–4 focused developer-days. Architecture quality: GOOD — deterministic engine + Gemini polish is the right design. Code quality: MIXED — senior-quality patterns in auth/logging/validation; junior-level integration gaps in the wiring between components. The foundation is worth building on. The blockers are fixable, not architectural. After fixing all 16 items in this document, the project is ready for investor preview.

Top 5 things to fix first, in order:

- 1. Replace DummyDBWrapper → Flask-SQLAlchemy (breaks migrations, data integrity risk)

- 2. Add /health endpoint (production container will restart-loop without it)

- 3. Move rate limiter to Redis (Gemini quota abuse risk with memory://)

- 4. Wire GeminiService class in trips.py (running wrong model with no retries)

- 5. Merge smart_insights from Gemini polish (flagship feature shows blank to every user)

AltairGO Intelligence — Confidential Technical Document | March 2026